# Preparation of a Software Project Plan Covering Scope, Timeline, and Team Roles for a Sample Application

## Aim

To prepare a software project plan for a Fleet GPS and Diesel Monitoring System by defining the project scope, schedule and responsibilities.

## Objective

• Understand project planning.
• Define project scope.
• Prepare a timeline.
• Assign team roles.
• Identify project deliverables.

## Selected Software Application

Fleet GPS and Diesel Monitoring System

## Overview

This application helps transport companies monitor vehicle locations using GPS and track diesel consumption in real time. It also provides alerts for fuel theft, route deviation and maintenance reminders.

## Project Scope

The project includes vehicle tracking, diesel monitoring, user login, alert generation, reports and an admin dashboard. Mobile access for drivers is included.

## Functional Requirements

• User Login
• Live GPS Tracking
• Diesel Level Monitoring
• Fuel Theft Alert
• Route History
• Reports
• Admin Dashboard

## Project Timeline

Week 1: Requirement collection
Week 2: System design
Week 3-5: Development
Week 6: Testing
Week 7: Deployment
Week 8: Documentation

## Team Roles

Project Manager – Planning
System Analyst – Requirements
UI Designer – Interface
Developer – Coding
Tester – Testing
Database Engineer – Database

## Resources Required

Laptop, Internet, GPS module, Fuel sensor, MySQL database, VS Code.

## Risk Management

Sensor failure, GPS signal loss, schedule delays and data security risks are handled through regular testing and backups.

## Project Deliverables

SRS document, Design document, Source code, Test report and User manual.

## Expected Outcome

The system enables efficient fleet tracking, reduces fuel wastage and improves vehicle management.

## Conclusion

A proper project plan helps complete the Fleet GPS and Diesel Monitoring System within the planned time and budget while ensuring good software quality.

Done by
Aaswin Muthu V
241201001
B.E. Mechatronics